Be My

Professional

SALON BOOKING PLATFORM · BMP

Bengaluru, India

| 45 Days Build Time (3 Dev) | Bengaluru Launch City | ~₹15K MVP Cost/Month | 500/mo Target Bookings |
| --- | --- | --- | --- |

Founder Masterplan  ·  Product · Tech · Business · Launch

Confidential · May 2026

# 1. Executive Summary

Be My Professional (BMP) is a hyperlocal salon and haircut booking platform built for Bengaluru, India. Customers discover nearby salons, browse stylists, book time slots, and pay in-app. Salon owners get a web dashboard to manage bookings, stylists, and revenue. The platform grows into a beauty product marketplace in Phase 2.

| Item | Detail |
| --- | --- |
| Problem | No easy way to discover, book, and pay at local salons in Bengaluru. Calls go unanswered, walk-ins waste time, no-shows hurt salons. |
| Solution | Mobile app (iOS + Android) for customers. Web dashboard for salon owners. GPS-based discovery, stylist selection, slot booking, Razorpay payments. |
| Market | India has 209 companies in online salon booking — 2nd largest market globally. Bengaluru alone has 10,000+ salons, majority undigitised. |
| Revenue | 8–12% commission per booking. Phase 2: beauty product sales (30–60% margins). Phase 3: promoted listings + SaaS subscriptions for salons. |
| Tech Stack | React Native (mobile) · React/Next.js (dashboard) · Spring Boot microservices · PostgreSQL + PostGIS · Redis · Kafka · Razorpay · MSG91 |
| Timeline | 45 days to MVP with 3 developers (part-time). 120 days solo. Target: first booking in week 8. |

# 2. Problem & Market Opportunity

## 2.1 The Problem

Today, booking a salon in India is broken on both sides:

- Customers call salons that don't pick up, or walk in and wait 30–45 minutes

- Customers don't know which stylist is good, what services cost, or if the salon is open

- Salon owners lose customers to no-shows — no deposit, no accountability

- Salons have no digital presence beyond a Justdial listing and a WhatsApp number

- No platform combines discovery + booking + payment in one seamless flow for India

## 2.2 Market Size

| Metric | Value | Source |
| --- | --- | --- |
| Global salon software market (2025) | USD 518 million | Industry report |
| Projected market size (2033) | USD 1,057 million | 2x growth in 8 years |
| India — companies in online salon booking | 209 companies | 2nd largest globally |
| Salons with software reporting better satisfaction | 70%+ | Strong adoption signal |
| Bengaluru salons (estimated) | 10,000+ | Majority undigitised |

## 2.3 Why Now, Why Bengaluru

- Bengaluru has India's highest density of young professionals — highest willingness to pay for convenience

- UPI adoption is near-universal — in-app payments have zero friction

- WhatsApp usage is at 95%+ — notification and reminder channel is free

- No dominant hyperlocal salon booking app owns Bengaluru today

- The post-COVID beauty market in India is growing 18% YoY

# 3. Product — What We Are Building

## 3.1 Customer Mobile App (React Native)

| Screen | What it does | Sprint |
| --- | --- | --- |
| Home / Discovery | GPS-based nearby salon list sorted by distance, rating, open status. Search bar. Category filters (Haircut, Colour, Facial, Beard, Spa). | Sprint 1 |
| Salon Detail | Photos, services with prices and durations, stylist profiles, ratings and reviews, operating hours, location map. | Sprint 1 |
| Booking Flow | Pick stylist (optional) → select service → choose time slot → confirm. Dynamic slots generated from service duration. Redis-locked to prevent double bookings. | Sprint 2 |
| Payment | Razorpay integration: UPI, card, wallet. Full amount held in escrow. Released to salon after appointment completed. | Sprint 2 |
| Cancellation | Tiered cancellation fee: 24h+ = full refund, 12–24h = 25% fee, 2–12h = 50% fee, under 2h = 75% fee, no-show = 100% retained. | Sprint 2 |
| Booking History | Upcoming and past bookings. Rebooking shortcut. Receipt download. | Sprint 3 |
| Ratings & Reviews | Post-visit prompt via WhatsApp. Star rating + text review. Stylist-level ratings tracked separately. | Sprint 3 |

## 3.2 Salon Owner Dashboard (Next.js Web)

| Section | Functionality |
| --- | --- |
| Today View | All bookings for today — time, customer name, service, assigned stylist, status (confirmed/pending/cancelled). Mark no-show button. |
| Stylist Management | Add/edit stylists, upload photos, set working hours per stylist, assign services each stylist can perform. |
| Service Management | Create services with name, price, duration (minutes). Duration drives dynamic slot generation on customer app. |
| Analytics | Weekly/monthly booking counts, revenue, cancellation rate, top services, busiest time slots. Bar chart of bookings per day. |
| Payouts | View pending payout amount (after platform commission deduction). Payout history. Bank account management. |

## 3.3 Key Technical Feature — Nearby Salon Search

Location search is powered by PostgreSQL + PostGIS extension. When a customer opens the app:

- React Native captures GPS coordinates using expo-location

- App sends GET /salons/nearby?lat=12.97&lng=77.59&radius=5000 to API Gateway

- Salon Service runs ST_DWithin query with GIST spatial index — fast at any scale

- Results ordered by ST_Distance, scored by distance + rating + open status

- Results cached in Redis for 5 minutes using rounded grid key (1.1km grid)

- If user denies GPS, manual area search (Google Places Autocomplete) as fallback

# 4. Technology Stack

## 4.1 Stack Overview

| Layer | Technology | Why this choice |
| --- | --- | --- |
| Customer App | React Native + Expo | Single codebase for iOS + Android. Expo eliminates native build pain. OTA updates without app store approval. |
| Salon Dashboard | Next.js (React) | SSR for public salon pages (SEO). Best for data-heavy management UI. Deploy free on Vercel. |
| API Gateway | Spring Cloud Gateway | JWT validation, rate limiting, routing to microservices. Single entry point for all clients. |
| Backend Services | Spring Boot (Java) | Strong Java background in team. Mature, production-proven, excellent library ecosystem. |
| Primary Database | PostgreSQL + PostGIS | Relational model perfect for bookings. PostGIS adds geospatial queries (nearby search). One DB per service. |
| Cache / Locks | Redis (Upstash) | Slot locking to prevent double bookings. Cache nearby search results. Session/token cache. |
| Event Bus | Apache Kafka | Async communication between microservices. booking.created → payment → notification flow. |
| Payments | Razorpay | Best UPI support in India. Marketplace/route feature for commission splits. Refund API for cancellations. |
| Notifications | MSG91 + Firebase FCM | MSG91 for WhatsApp + SMS (cheaper than Twilio for India). FCM for push notifications. |
| Maps | Google Maps API | Salon discovery map view. Directions to salon. Place autocomplete for manual location search. |
| File Storage | Cloudflare R2 / S3 | Salon photos, stylist profile pictures. R2 is cheaper than S3 with no egress fees. |
| Hosting | Railway + Vercel | Railway for Spring Boot services (generous free tier). Vercel for Next.js dashboard (free). |

## 4.2 Microservices Architecture

The backend is split into 4 domain-driven microservices + 1 supporting service:

| Service | Owns | Key endpoints | Database |
| --- | --- | --- | --- |
| user-service | Auth, customer profiles, salon owner accounts | POST /auth/otp, POST /auth/verify, GET /users/me | PostgreSQL (users DB) |
| salon-service | Salons, stylists, services catalogue, slot generation | GET /salons/nearby, GET /salons/:id, GET /slots | PostgreSQL + PostGIS (salons DB) |
| booking-service | Reservations, Redis locks, cancellations, no-shows | POST /bookings, PUT /bookings/:id/cancel | PostgreSQL (bookings DB) |
| payment-service | Razorpay orders, webhook handling, refunds, payouts | POST /payments/create, POST /payments/webhook | PostgreSQL (payments DB) |
| notification-service | WhatsApp, SMS, push — event-driven only via Kafka | Kafka consumer only — no REST endpoints | No DB (stateless) |

## 4.3 Critical Design Decisions

- Redis slot locking: 5-minute distributed lock acquired when customer initiates booking. Prevents race condition double-bookings.

- Payment escrow: customer pays upfront, money held by Razorpay route. Released to salon only after appointment completed.

- Kafka event flow: booking.created → payment.done → booking.confirmed → notification.sent. No synchronous inter-service calls except where strictly necessary.

- One DB per service: no shared database across microservices. Loose coupling at data layer.

- Dynamic slot generation: slots computed on-the-fly from service duration + stylist calendar + existing bookings. Not pre-stored in DB.

# 5. Business Model & Revenue

## 5.1 Revenue Streams by Phase

| Phase | Revenue Stream | How it works | Expected range |
| --- | --- | --- | --- |
| Phase 1 | Booking commission | 8–12% deducted from every booking at payout time. Invisible to customer. | ₹20K/mo at 500 bookings |
| Phase 2 | Beauty product sales | Sell salon-use and retail beauty products. Own inventory initially, marketplace later. | ₹1.2L/mo at 5K users |
| Phase 2 | Salon SaaS plan | ₹499–1,499/mo for premium dashboard: analytics, lower commission (6%), priority support. | ₹50K/mo at 100 salons |
| Phase 3 | Promoted listings | Salons pay ₹2K–8K/month to appear at top of nearby search in their area. | ₹2L+/mo at scale |
| Phase 3 | Brand partnerships | Mamaearth, WOW, L'Oreal pay for featured placement + stylist recommendation program. | Negotiated deals |

## 5.2 Unit Economics

| Metric | 500 bookings/month | 2,000 bookings/month |
| --- | --- | --- |
| Avg booking value | ₹400 | ₹450 |
| GMV | ₹2,00,000 | ₹9,00,000 |
| 10% commission revenue | ₹20,000 | ₹90,000 |
| Infrastructure cost | ₹15,000 | ₹25,000 |
| Net margin | ₹5,000 (tight) | ₹65,000 (healthy) |

## 5.3 Infrastructure Cost Breakdown

| Item | MVP (0–3 mo) | Traction (3–12 mo) | Scale (12+ mo) |
| --- | --- | --- | --- |
| Spring Boot services (Railway) | ₹0 (free tier) | ₹4,000–6,000 | ₹20,000+ |
| PostgreSQL × 4 (Supabase) | ₹0 (free tier) | ₹1,500–3,000 | ₹10,000+ |
| Redis (Upstash) | ₹0 (free tier) | ₹0–800 | ₹2,000+ |
| MSG91 WhatsApp + SMS | ₹500 | ₹1,000–4,000 | ₹10,000+ |
| Google Maps API | ₹0 (free credits) | ₹500–2,000 | ₹5,000+ |
| Vercel (Next.js) | ₹0 | ₹0–800 | ₹2,000+ |
| TOTAL | ~₹500/mo | ~₹8–16K/mo | ₹50K+/mo |

One-time Setup Costs

- Google Play Store registration: ₹1,900 (one-time)

- Apple Developer Program: ₹7,000/year (defer until ready for iOS launch)

- Domain name + SSL: ₹1,500/year

- Brand identity (logo, colours): ₹5,000–15,000 (freelancer or DIY)

- GST registration + business setup: ₹3,000–5,000

- TOTAL one-time: ₹20,000–30,000

# 6. Go-To-Market Strategy

## 6.1 Target Geography — Start Hyperlocal

Launch exclusively in one Bengaluru neighbourhood: HSR Layout or Koramangala. These are India's densest clusters of young tech professionals — highest app adoption, highest willingness to pay, highest density of quality salons. Expand one new area per month only after proving the model.

## 6.2 Salon Acquisition (Supply Side)

The Pitch

Walk into every salon on one street. Script: "I'm building a free app where customers in HSR can discover and book salons. Zero cost for 6 months. I will send you new customers." No deck. Show a phone mockup.

| Objection | Your response |
| --- | --- |
| "We're on Justdial already" | "Great — this adds a new source of customers who prefer booking online. It's additive, not a replacement. Zero risk." |
| "We're not tech-savvy" | "The dashboard is as simple as WhatsApp. I'll set it up for you personally and train your staff in 30 minutes." |
| "What's your commission?" | "Zero for the first 6 months. After that, 8% only on bookings you receive through the app — not your existing customers." |
| "What if customers don't show?" | "Customers pay upfront through the app. If they cancel last-minute or don't show, you keep a portion of the payment automatically." |

What to collect from each salon

- Working hours (open/close time, days off)

- List of services with prices and durations in minutes

- Stylist names and photos (take these yourself with their permission)

- 5–10 photos of the salon interior and exterior

- Bank account details for payout (after 6-month free period)

## 6.3 Customer Acquisition (Demand Side)

| Channel | Tactic | Cost | Expected reach |
| --- | --- | --- | --- |
| WhatsApp groups | Join HSR/Koramangala neighbourhood groups. Post: "New app to book salons in HSR — first booking ₹50 off." Simple, no spam. | ₹0 | 100–300 users |
| Apartment flyers | Print 500 A5 flyers with QR code. Place in lifts and notice boards of 10–15 apartments in HSR Layout. | ₹1,500 | 50–150 installs |
| Instagram organic | Post before/after salon photos (with permission). "Hidden gem salon in Koramangala" content. 3 posts/week. | ₹0 | 200–500 followers |
| First booking offer | ₹50 off first booking via app. Communicated through flyers, Instagram bio, and WhatsApp posts. | ₹50/user | High conversion |
| Referral program | "Your friend gets ₹100 off, you get ₹100 credit." Triggered after first successful booking via WhatsApp message. | ₹100/referral | Viral loop |
| Office tie-ups | Contact HR/admin of 5 tech offices in HSR to share app with employees. Offer exclusive discount code. | ₹0 | 100–500 users |

## 6.4 The 3 Metrics That Matter

Ignore everything else in month 1–3. Track only these:

- Bookings per week — must trend upward. Even +1/week is signal.

- Repeat rate — % of users who book again within 60 days. Target: 40%+

- Salon satisfaction — call each salon owner personally every 2 weeks. Are customers showing up?

# 7. Phase-Wise Action Plan

| Phase 0 | Validate — Before Writing Any Code | Weeks 1–2 |
| --- | --- | --- |

The goal is to confirm the problem is real before investing months of build time.

- Walk into 20 salons in HSR Layout or Koramangala. Ask: "How do customers book today? How many no-shows per week? What's your biggest pain?"

- Talk to 30 potential customers (friends, colleagues, neighbours). Ask: "How do you find a salon? Did you ever skip a haircut because booking was annoying?"

- If you hear the same pain 10+ times — build it. If not — pivot the angle.

- Manually do 5 bookings via WhatsApp between a customer and salon. Prove demand exists before building.

- Set up company registration, GST, and a basic brand (name, logo, domain).

| Phase 1 | Build MVP — Foundation + Discovery | Weeks 3–6 |
| --- | --- | --- |

Sprint 1 goal: User can open app, find a nearby salon, and see its details.

| Dev | Task | Duration | Output |
| --- | --- | --- | --- |
| Dev 1 (Mobile) | React Native project setup, Expo config, navigation structure, auth screens (OTP login), home screen with category pills | 2 weeks | App skeleton + login |
| Dev 2 (Backend) | Spring Boot project setup, user-service (JWT auth), salon-service (PostGIS setup, salon CRUD, nearby search API) | 2 weeks | Auth + nearby API |
| Dev 3 (Dashboard) | Next.js project setup, Supabase connection, admin panel to manually add salons, salon detail page | 2 weeks | Admin tool live |

Phase 1 Milestone

10 salons entered manually. App shows nearby salons with details. Internal team can browse and filter. Share with 5 friends for feedback.

| Phase 2 | Build Core — Booking + Payment | Weeks 7–10 |
| --- | --- | --- |

Sprint 2 goal: Customer books a slot, pays in-app, gets WhatsApp confirmation.

- Dev 1 (Mobile): Booking flow screens — stylist picker, service selector, slot grid, payment screen, confirmation screen

- Dev 2 (Backend): booking-service (slot engine, Redis locking), payment-service (Razorpay integration, webhooks, refund logic), Kafka setup

- Dev 3 (Dashboard): Salon booking management view, today's bookings list, mark no-show button, basic payout view

Phase 2 Milestone

End-to-end booking works: customer books → pays → salon sees it on dashboard → WhatsApp confirmation sent. Test with 3 real salons and 10 real bookings.

| Phase 3 | Polish + Launch | Weeks 11–14 |
| --- | --- | --- |

Sprint 3 goal: 10 salons live, first 50 real customer bookings.

- Ratings and reviews: post-visit WhatsApp prompt → 5-star rating → shows on salon card

- Reminders: automated WhatsApp 24h and 2h before appointment

- Search filters: by rating, open now, price range, service type

- Booking history: past + upcoming bookings with rebooking shortcut

- App store submission: Android first (Play Store), iOS after initial traction

- Onboard 10 salons personally in HSR/Koramangala

- Launch WhatsApp group + Instagram + apartment flyers campaign

Phase 3 Milestone: LAUNCH

10 salons live. First 50 bookings completed. Zero critical bugs. Salon owners satisfied. Begin measuring repeat rate and NPS.

| Phase 4 | Grow + Expand | Month 4–9 |
| --- | --- | --- |

- Expand one new Bengaluru neighbourhood per month (Indiranagar → Whitefield → Marathahalli)

- Hit 500 bookings/month before expanding beyond Bengaluru

- Launch Salon SaaS subscription (₹499–1,499/mo) for power users

- Build stylist recommendation engine: post-visit product suggestions via WhatsApp

- Begin conversations with L'Oreal Professional, Mamaearth distributors for product inventory

- Raise seed funding only after 500+ bookings/month with healthy repeat rate

| Phase 5 | Beauty Product Marketplace | Month 9–18 |
| --- | --- | --- |

- Launch product store: 20–30 SKUs initially (shampoos, hair care, grooming kits)

- Post-appointment flow: stylist recommends 1–2 products → customer gets WhatsApp message → ₹ off today only

- Stylists earn 5% affiliate commission on products they recommend that sell

- Expand to Mumbai and Delhi after Bengaluru reaches ₹10L GMV/month

- Flip to marketplace model: salons and brands list their own products, platform takes 15–20% cut

# 8. Build Timeline

## 8.1 Scenarios

| Scenario | Team | Hours/day | MVP in |
| --- | --- | --- | --- |
| Solo developer | 1 person | 3–4 hrs/day | 120 days (4 months) |
| 3 developers (parallel) | Dev 1: Mobile, Dev 2: Backend, Dev 3: Dashboard | 3–4 hrs/day each | 45 days (6 weeks) |

## 8.2 Biggest Build Risks

| Risk | Why it slows you down | Mitigation |
| --- | --- | --- |
| Razorpay webhook edge cases | Duplicate webhooks, payment success/failure race conditions, refund timing — always takes 2x longer than planned. | Budget 20 days for payment service alone |
| Slot engine complexity | Dynamic generation across multiple stylists, service durations, chair vs. stylist mode — most complex logic in app. | Build and test this first within Sprint 2 |
| React Native build issues | Expo SDK conflicts, iOS provisioning profiles, app store review cycles add unexpected days. | Stay on Expo managed workflow. Android first. |
| Microservice integration | Kafka event flow debugging, distributed tracing across 4 services, API contract mismatches. | Agree on API contracts in writing on Day 1 |

# 9. Core Data Model

| Entity | Key fields | Relationships |
| --- | --- | --- |
| Salon | id, name, location (GEOGRAPHY), rating, photos[], working_hours, slot_mode (per_stylist ¦ per_chair) | has many Stylists, has many Services |
| Stylist | id, salon_id, name, photo, rating, bio, working_hours | belongs to Salon, has many Slots |
| Service | id, salon_id, name, price, duration_mins, category | belongs to Salon, sets slot duration |
| Slot | id, salon_id, stylist_id ¦ chair_id, start_time, end_time, status (available ¦ locked ¦ booked) | generated dynamically, becomes Booking |
| Booking | id, customer_id, slot_id, service_id, amount, status, cancellation_fee, created_at | belongs to Customer, Slot, Service |
| Payment | id, booking_id, razorpay_order_id, amount, status, refund_amount, refund_status | belongs to Booking |
| User | id, phone, name, email, role (customer ¦ salon_owner), fcm_token | has many Bookings (as customer) |

# 10. Cancellation & Refund Policy

| Cancellation time | Customer pays | Salon receives | Platform note |
| --- | --- | --- | --- |
| 24+ hours before | Nothing (full refund) | Nothing | No penalty — plenty of notice |
| 12–24 hours before | 25% of booking value | 20% (platform keeps 5%) | Moderate penalty |
| 2–12 hours before | 50% of booking value | 42% (platform keeps 8%) | High penalty — little notice |
| Under 2 hours before | 75% of booking value | 65% (platform keeps 10%) | Severe — slot likely wasted |
| No-show | 100% retained | 88% (platform keeps 12%) | Full penalty — salon wasted the slot |

Refunds are processed back to the original payment method (UPI/card) within 5–7 business days via Razorpay Refund API. The salon marks a no-show from their dashboard. The customer is notified of cancellation fee before they confirm cancellation.

# 11. Competitive Landscape

| Competitor | Strength | Weakness in India | Pricing | Threat level |
| --- | --- | --- | --- | --- |
| Fresha | Global brand, free tier, marketplace | No UPI, weak India consumer discovery | Free + 20% new clients | Medium |
| Booksy | Last-minute booking, strong mobile UX | US/Europe focused, low India presence | $30–50/mo salon | Low |
| Urban Company | Strong India brand, at-home services | At-home only, not salon booking | Commission model | Low |
| Nykaa | Beauty products, brand trust | No booking, no local salon layer | Product margins | Phase 2 only |
| Invoay / Wroga | India-built, affordable, UPI support | SaaS only — no customer discovery | ₹299–1,500/mo | Medium |

## Our Moat

- Only platform combining hyperlocal discovery + booking + payment + post-visit product recommendations in one India-first app

- Stylist-level profiles and ratings — customers book the person, not just the salon

- Post-appointment purchase intent is uniquely high — no other platform captures this moment

- WhatsApp-native experience — reminders, confirmations, ratings, recommendations all via WhatsApp

# 12. Founder Notes — The Honest Truths

## Start manual, then automate

Get your first 10 bookings via WhatsApp — manually connect customer to salon, collect UPI payment yourself. This feels inefficient but proves demand exists. If you can't get 10 manual bookings, the app won't save you.

## Onboard salons yourself

Do not build a self-serve salon signup portal in the MVP. Walk in personally, photograph the salon, enter their data yourself. This is faster and teaches you what data actually matters.

## Ship at 80%, not 100%

At day 30 (3-dev) you'll have auth + nearby search. Show it to salon owners. At day 35, you'll have bookings working. Get a real person to do a real booking. The market will teach you more in 2 weeks of real use than 2 months of building.

## The slot engine is your hardest problem

Dynamic slot generation — accounting for service duration, stylist availability, existing bookings, and chair vs. stylist mode — is the most complex logic in the app. Build and test it first, before touching payments.

## Razorpay will surprise you

Payment webhook edge cases (duplicate events, delayed confirmations, refund timing) always take 2x longer than expected. Budget generously. Never let the frontend confirm a payment — always verify via webhook.

## Your real competition is habit

Customers already have a habit: they call a salon or walk in. Your job is to make booking via the app so much easier that the habit switches. The referral program and first-booking discount are tools to trigger that first switch.

Be My Professional (BMP) · Confidential Founder Document · May 2026 · Built for Bengaluru